**Sprint 2 Report**

**Rocket Slug**

**Team Rocket**

**7/18/17**

**Actions to stop doing:**

The team should stop procrastinating to start working on the project because in the end we have more work to do later.

**Actions to start doing:**

The team should meet more often because we get the most work done when we are together working. The team should also start working on the project earlier in the week so that we have more free team later in the week.

**Actions to keep doing:**

We should keep working together because we work more efficiently through in person communication.

**Work completed/not completed:**

Work Completed:

• Main Menu created

• Character and simple obstacles created

• Character mobility on Android phone established

• Moving Background created

Not Completed:

• Collison scripts with character and objects

**Work completion rate:**

Total # of user stories completed: 4

Total number of estimated ideal work hours completed: 30

Total number of days during the sprint: 7 days

